# FinTrace: An Evidence-Grounded RAG Assistant for Corporate Financial Reports

Trello: COSC2669 WIL Project board   |   GitHub: Private FinTrace repository

Project aim

As a finance-reporting or investor-relations analyst, I want to ask questions about corporate reports and check stated figures against the authoritative source pages, so that I can spot inconsistencies quickly and review the supporting evidence before sign-off.

Scope. FinTrace will answer questions with citations to the report and page used. It will also compare a submitted figure or claim with the relevant disclosure and return one of four outcomes: Supported, Mismatch, Superseded, or Unable to verify. The result will show the supporting source and any calculation performed.

Team, roles and contribution

| Student ID | Full name | Proposed role and relevant skills | Contribution |
| --- | --- | --- | --- |
| S4196173 | Ayushi Negi | Technical Project Lead and Integration: architecture, Python, RAG integration, code review and coordination | 16.67% |
| S4188725 | Janhavi Maheshwar Ghate | Test Collection and Evaluation: gold questions, retrieval metrics, citation checks and error analysis | 16.67% |
| S4162697 | Shriram Varadarajan | Financial Intelligence and Validation: normalisation, calculations, reconciliation, verdict rules and automated tests | 16.67% |
| S4188084 | Guruprasad Simimath | RAG and Information Retrieval: chunking, BM25/vector search, embeddings and local-model integration | 16.67% |
| S4177991 | Yash Keswani | Knowledge Base, Research and Data Provenance: report collection, extraction, metadata and version tracking | 16.67% |
| S4196172 | Hashini Santhanakrishnan | Prototype, Responsible AI and QA: evidence workflow, usability, human oversight and quality assurance | 16.67% |
|  |  | Total | 100% |

# Progress so far

Team, domain selection and scope. Our six-member group is registered as WIL Project 9, and we began by choosing a domain together. We weighed four candidates, consumer health, an RMIT student FAQ, Rental repair and financial reporting, against four criteria that matter for a RAG project: access to authoritative public sources, whether we could write questions with known answers, whether evaluation could go beyond simple accuracy, and how clearly the value could be explained to a stakeholder. We chose financial reporting because it scores well on all four, as a stated figure can be checked against its source, and the system must also know when to abstain. We then agreed to start with handful of authoritative corporate reports, page-level evidence and a limited set of financial metrics.

Roles, infrastructure and coordination. We split the work into six workstreams, matched each to a member's declared skills, and drafted and agreed the aim statement together. A private GitHub repository and a Trello board are in place; the repository README records our Group ID, members and working aim, and we track progress on the board by linking each deliverable to a card and a commit.

Member contributions in progress. Each member has begun work in their assigned area. Yash is identifying suitable corporate reports and recording their sources and versions. Janhavi is developing the test-question format and answer keys, including questions that should remain unanswered. Shriram is reviewing the reproduced BM25 baseline and planning the dense and hybrid retrieval components. Guruprasad is defining the supported financial metrics, normalisation rules and verification outcomes. Hashini is planning how evidence will be presented in the prototype and identifying Responsible AI checks. Ayushi completed the preliminary Walert reproduction described below and is coordinating the system design and integration.

# Walert reproduction and preliminary results

Reproduction. We inspected the official Walert project and rebuilt a BM25 retrieval baseline from its 120 FAQ passages, evaluating all 106 released questions and saving reproducible rankings, metrics and input hashes. To compare retrieval strategies at no cost, we recomputed metrics directly from Walert's supplied BM25, dense and intent run files rather than re-executing the Falcon-7B and Pyserini pipeline. Results are below.

## Retrieval effectiveness (96 answerable questions)

| Retrieval run | MRR | nDCG@5 | Hit@5 |
| --- | --- | --- | --- |
| Rebuilt BM25 (our implementation) | 0.641 | 0.419 | 80.21% |
| Walert BM25 (supplied run) | 0.603 | 0.455 | 77.08% |
| Walert dense (supplied run) | 0.685 | 0.538 | 71.88% |
| Walert intent (supplied run, 72/96 returned) | 0.573 | 0.196 | 57.29% |

## Safe refusal on out of knowledge base questions (10 questions)

| Generative system (Walert supplied) | Unanswered rate |
| --- | --- |
| Intent system | 80% (8/10) |
| BM25 + Falcon (context k = 1 to 5) | 10-20% (1-2/10) |
| Dense + Falcon (context k = 1 to 5) | 0-10% (0-1/10) |

Interpretation: our rebuilt BM25 closely tracks Walert's supplied BM25 run. The dense run has the strongest graded ranking (nDCG@5 0.538) but the lowest Hit@5, so no single measure is sufficient; this motivates hybrid retrieval and a multi-metric evaluation. Retrieval was also weaker on inferred than known questions. On the out of KB questions the Falcon based generators refused only 0-20% of the time, confirming that generation will attempt unsupported answers; FinTrace will therefore evaluate evidence retrieval and safe refusal as separate behaviours.

# Plan for the next three weeks

| Week | Work package and owners | Verifiable definition of done |
| --- | --- | --- |
| 1 | Yash: bounded corpus and provenance manifest. Janhavi: Questions and answer keys. Guruprasad: stable BM25 baseline. | Fixed official-report set; page-aware chunks; answerable and unanswerable test questions; saved baseline metrics. |
| 2 | Guruprasad: dense/hybrid retrieval and local Qwen model. Shriram: financial normalisation and calculation engine. Ayushi: interfaces and integration. | BM25, dense and hybrid runs on one test set; unit, period and currency rules tested; evidence-linked answers generated locally. |
| 3 | Hashini: evidence-based prototype and Responsible AI checks. Janhavi: final evaluation. Ayushi: end-to-end integration and rubric review. | Working Ask and Verify demo; metric comparison, refusal and citation checks; error analysis; reviewed documentation and demo workflow. |

## Key risks and controls

| Risk | Control |
| --- | --- |
| PDF tables or units extract incorrectly | Limit supported metrics, retain page images and manually validate values. |
| Unsupported or confident answers | Require retrieved evidence and use Unable to verify when the threshold or source conditions are not met. |
| Local model latency | Start with a quantised Qwen3 4B model, cap retrieved context and benchmark response time. |
| Scope or integration drift | Use a fixed, small document collection and move additional companies, metrics and features to future work. |

Evidence: Walert reproduction results are stored in walert_reproduction/RESULTS.md.

Source: S. Pathiyan Cherumanal et al., Walert, CHIIR 2024, DOI 10.1145/3627508.3638309.

COSC2669/COSC3186 - Case Studies in Data Science

Group Work: Milestone 1: FinTrace

Group ID: WIL Project 9

Contribution Sheet

For each of member in your team, please write your name, student number, contribution percentage to the assignment and your signature.  Marks are awarded to the individual team members, according to the contributions made towards the final work. Please submit what percentage each member made to this assignment and submit this sheet in your submission.

The contributions of your group should add up to 100%.

| Name | Student ID | Contribution Percentage | Specific Work on Assignment | Signature |
| --- | --- | --- | --- | --- |
| Ayushi Negi | S4196173 | 16.67% | Project setup, Walert BM25 reproduction and report integration | Ayushi Negi |
| Janhavi Maheshwar Ghate | S4188725 | 16.67% | Test collection and evaluation planning | Janhavi Ghate |
| Guruprasad Simimath | S4188084 | 16.67% | RAG and retrieval development planning | Guruprasad Simimath |
| Shriram Varadarajan | S4162697 | 16.67% | Financial validation and testing planning | Shriram Varadarajan |
| Yash Keswani | S4177991 | 16.67% | Data-source research and provenance planning | Yash Keswani |
| Hashini Santhanakrishnan | S4196172 | 16.67% | Prototype workflow, Responsible AI and QA planning | Hashini Santhanakrishnan |

Note: Mark calculation according to contributions.

Assume the mark for the presentation is m,

If the contribution percentages are even (assuming there are n members, 1/n contribution for each member is considered as even), then each member receives m mark;

Otherwise, if the contribution is not even:

Students with the highest contribution (e.g., X%) receives m marks;

For other students, e.g., let another Student who has contribution Y% (Y<X), his achieved mark will be calculated as (Y/X)*m